Memorandum

To:	LUC Executive Committee

From:	Louis Agresta				Phone 937-521-2134

TCC Transportation Director 	lagresta@clarkcountyohio.gov

Re:	RTPO Planning Report

Date:	November 4, 2025

The following are items for discussion at the November 13, 2025 LUC Executive Committee Meeting.

Capital Program Update

The applications for RTPO capital program funds were sent out to potential applicants in mid October. Funding amounts over the next four fiscal years can be found in the table below. Applications are due on December 10th. The two week public involvement period will be held in January, 2026. The LUC TAC will review the applications and recommend funding at its January 26th TAC meeting. That recommendation will be brought before the LUC Executive Committee in either February or March, 2026.

If you have any questions about the RTPO capital program solicitation, please contact Melanie Runkel at mrunkel@clarkcountyohio.gov or 937-521-2129.

City of Bellefontaine Signage Inventory Study Update

Data collection for the signage inventory study in Bellefontaine is nearly complete. Once complete, the consultant will conduct quality control before finalizing the report. The study is expected to be completed by the end of the year or in early 2026.

Trail Count Program

LUC/TCC/City of Urbana and the Simon Kenton Pathfinders met in November to discuss trail counting efforts in Logan and Champaign County. Over the coming months counters that have been vandalized/stopped working in Urbana will be replaced. Additional counters will also be placed in North Lewisburg and Indian Lake to support bike/ped counts in those locations. Finally, Eco Counters will be strategically placed along the Simon Kenton Trail at high volume locations over the coming years as these counters are more reliable and easier to manage.

Other

The next LUC TAC meeting will be held on January 26, 2026.

FY 2026 Budget Status (As of 10-31-2025)